🇮🇳  SUVIDHA ONE

Additional Technical Documentation

Final Justification & Solution Design

SUBMISSION DETAILS Team Name; The_Dark_Knight. Team ID; 21. Project; SUVIDHA ONE – Unified Citizen Service Kiosk. Stage; Prototype Ready ✔. Date; February 2026. GitHub Repository; github.com/jadavmadhavkumar/SUVIDHA_ONE. Drive / Demo Assets; Google Drive Folder.

"One Kiosk, All Services – Suvidha Sabke Liye"

SECTION 1 — Project Maturity & Development Status

# 1. Project Maturity & Development Status

## 1.1 Current Development Stage

| ✔/☐ | STAGE | DESCRIPTION |
| --- | --- | --- |
| ☐ | Idea Only | Initial concept phase — not applicable |
| ✔ | Prototype Ready | Core kiosk UI screens built; authentication, bill payment and complaint flows functional in demo environment |
| ☐ | MVP Developed | Full MVP with all integrations — in progress (Sprint 3) |
| ☐ | Fully Functional | Production deployment with live government API integrations — Phase 2 target |

## 1.2 What is Built & Working (Prototype)

| COMPLETED FEATURES | IN PROGRESS / NEXT SPRINT |
| --- | --- |
| - Welcome screen with animated branding - Language selection (Hindi + English UI) - OTP-based authentication flow (mock SMS) - Service dashboard with icon grid - Electricity bill fetch & payment UI (BBPS sandbox) - Gas cylinder booking flow - Municipal complaint filing form - Receipt generation (PDF + print preview) - Voice guidance (TTS — Hindi & English) - High-contrast & large-font accessibility modes | - Water board bill integration (live API) - Aadhaar biometric authentication (UIDAI sandbox) - DigiLocker certificate module - UPI QR payment (NPCI sandbox) - Tamil & Bengali language packs - Offline sync engine - Admin monitoring dashboard - WhatsApp receipt delivery |

## 1.3 Project Links

| RESOURCE | LINK / DETAILS |
| --- | --- |
| GitHub Repository | https://github.com/jadavmadhavkumar/SUVIDHA_ONE |
| Demo Assets / Drive | https://drive.google.com/drive/folders/1GdXYJ1P3-cR9KIBXeaCLq_wmfmUjq168 |
| Video Demo | Available in Google Drive folder above |
| Tech Stack (Frontend) | React 18 + Next.js 14, TypeScript, TailwindCSS |
| Tech Stack (Backend) | Node.js 20 LTS, PostgreSQL 16, Redis 7, Docker |
| Kiosk OS | Ubuntu 22.04 LTS — Kiosk Mode (locked browser) |

SECTION 2 — Department-wise Features in Kiosk Touch Interface

# 2. Department-wise Features in Kiosk Touch Interface

SUVIDHA ONE integrates 6 service departments under a unified touch interface. Each department's features are specifically designed for self-service kiosk usage — pictorial navigation, voice guidance, minimal text input, and one-tap actions wherever possible.

| ⚡ ELECTRICITY |  |  |
| --- | --- | --- |
| FEATURE | DESCRIPTION |
| View & Pay Bill | Fetch current outstanding bill via BBPS; display amount, billing period, due date; single-tap payment via UPI/Card/Cash |
| New Connection Apply | Fill application form; upload ID via kiosk camera; get reference number; track status by application ID |
| Load Enhancement | Request for increased sanctioned load; auto-calculates charges; submit supporting documents digitally |
| Outage / Complaint | Report power cut, meter fault, wire breakage with location pin; receive complaint token; track resolution timeline |
| Meter Reading Submission | Self-service meter reading upload via camera; system validates against historical range before submission |
| Usage History & Alerts | View 12-month consumption graph; set usage alert thresholds; compare with neighbourhood average |
| Name Transfer / Change | Apply for ownership transfer post property sale; upload required legal documents; status tracking |
| Duplicate Bill Print | Print/download duplicate bill for any past 24 months; QR-verified official copy |
| 🔥 GAS / LPG |  |  |
| FEATURE | DESCRIPTION |
| Cylinder Booking | Book refill cylinder with one tap; select preferred delivery slot; SMS/WhatsApp delivery confirmation sent to registered mobile |
| Booking Status Check | Track active booking status (Booked → Dispatched → Delivered) in real time via distributor API |
| Emergency Gas Leak Report | High-priority complaint with auto-alert to distributor + GAIL emergency helpline; location tagged |
| KYC Update / eKYC | Update mobile number, address, bank account for subsidy via Aadhaar-based eKYC — no office visit required |
| Subsidy Status Check | View PAHAL subsidy credit history; check if DBT transfer is active; resolve mismatch complaints |
| New Connection Apply | Apply for new LPG connection; check eligibility; upload Aadhaar + address proof; get connection ID |
| Surrender Connection | Digitally surrender duplicate/unused connection; receive confirmation receipt for records |
| Distributor Locator | Find nearest LPG distributor with address, timings, contact using Google Maps integration |
| 💧 WATER SUPPLY |  |  |
| FEATURE | DESCRIPTION |
| View & Pay Water Bill | Fetch water board bill by consumer number or Aadhaar; pay via BBPS-integrated gateway; instant receipt |
| Leakage / Pipe Burst Report | Report leakage or burst main with photo evidence via kiosk camera; auto-priority based on road/area type |
| New Water Connection | Apply for domestic/commercial connection; upload property documents; track application stage |
| Sewage / Drainage Complaint | Report blocked drain or sewage overflow; attach geo-tagged photo; escalation if unresolved in 48 hours |
| Water Quality Complaint | Report discoloured or contaminated supply; trigger automatic sampling request from waterboard lab |
| Meter Replacement Request | Apply for faulty meter replacement; upload meter photo as evidence; estimated timeline displayed |
| Tanker Water Request | Emergency water tanker booking for areas under supply disruption; confirm availability & slot |
| Consumption History | View monthly consumption; detect sudden spike; get conservation tips in local language |
| 🏛️ MUNICIPAL CORPORATION |  |  |
| FEATURE | DESCRIPTION |
| Property Tax Payment | Fetch property tax demand via property ID/owner name; view calculation breakup; pay full or installment; print challan |
| Trade License Renewal | Renew annual trade/shop license; upload updated documents; pay fee; get digitally signed license |
| Birth Certificate | Apply for new birth certificate or reprint; integrated with hospital birth records; print on spot or download |
| Death Certificate | Register or obtain death certificate; hospital/home integration; required for legal/financial proceedings |
| Marriage Certificate | Apply for new or certified copy of marriage certificate; track application; download/print when ready |
| Building Plan Approval Status | Check approval status of submitted building plans by application number; get officer remarks |
| Solid Waste / Garbage Complaint | Report missed garbage collection, illegal dumping, overflowing bin; photo upload; ward-wise tracking |
| Street Light Complaint | Report defunct street lights by location; auto-assigns to nearest ward maintenance team |
| Public Toilet / Infrastructure | Report damaged public amenities; geo-tagged complaints forwarded to ward officer's dashboard |
| Encroachment Complaint | Anonymously or by name report road/footpath encroachment; confidential case tracking |
| 📜 GOVERNMENT CERTIFICATES & DOCUMENTS |  |  |
| FEATURE | DESCRIPTION |
| Income Certificate | Apply online with Aadhaar verification; upload bank/salary proof; track approval; print signed copy |
| Caste / Community Certificate | Apply for SC/ST/OBC certificate; Aadhaar-based identity; officer digital signature; DigiLocker save |
| Domicile / Residence Certificate | Verify residence via Aadhaar address; get digitally signed domicile certificate; instant print |
| DigiLocker Integration | Access existing documents (Driving License, Aadhaar, Marksheet, PAN) stored in DigiLocker; print official copies |
| Document Verification | Verify authenticity of any government document by scanning its printed QR code at kiosk |
| 📢 GRIEVANCE & COMPLAINT MANAGEMENT |  |  |
| FEATURE | DESCRIPTION |
| Cross-Department Complaint Filing | Single window for filing complaint against any department — Electricity, Water, Gas, Municipal |
| Real-Time Status Tracking | Track complaint via unique ID; view timeline (Filed → Assigned → In Progress → Resolved) |
| Escalation Engine | Auto-escalates complaint to senior officer if not resolved within SLA (48h standard / 24h emergency) |
| Satisfaction Rating | Post-resolution 1–5 star rating + optional voice/text feedback; contributes to officer performance metrics |
| Complaint History | View all past complaints and resolutions in current session; SMS history accessible any time |

SECTION 3 — UI/UX Suitability for Touch-Based Kiosk Interface

# 3. UI/UX Suitability for Touch-Based Kiosk Interface

YES — The SUVIDHA ONE interface is purpose-built exclusively for touch-based kiosk usage. Every design decision — from button sizes and icon placement to font sizes and screen flow — has been made with the constraints of a public-facing, large-screen touch kiosk in mind, not a desktop browser or mobile app.

## 3.1 Touch Interaction Design Constraints & Solutions

| CONSTRAINT | DESIGN CHALLENGE | OUR SOLUTION |
| --- | --- | --- |
| Fat-Finger / Mis-Tap | Large fingertips easily mis-tap small targets on 32–55" screens | Minimum button size: 60×60mm (≥160px at 72dpi). 12–16mm gap between adjacent targets. Rounded corners signal tappability. |
| No Hover State | Desktop UI relies on hover to show interactivity — unavailable on touch | All interactive elements have distinct pressed/active state (colour darken + scale). No hover-only tooltips. |
| Glare & Visibility | Outdoor/indoor kiosk screens often have glare from lighting or sunlight | 1000+ nit anti-glare display. High contrast color scheme (WCAG AA ≥ 4.5:1). Dark icons on light backgrounds. |
| Screen Distance | Users stand 40–70cm from screen (arm's length), not 30cm like a phone | Minimum font size 48px body / 72px headings. Icons minimum 120×120px. Service labels max 2 words. |
| No Physical Keyboard | Users unfamiliar with virtual keyboards; typing is slow and error-prone | Minimize text input. Use numeric pads for mobile/OTP. Aadhaar/QR auth eliminates typing. Voice input as alternative. |
| Unintended Screen Press | Users may lean on screen or touch accidentally while reading | 300ms debounce on all taps. Confirmation modal for all financial actions. Undo within 5 seconds for non-payment. |
| Dirty / Wet Hands | Public kiosk users may have dusty, wet, or differently-textured hands | Capacitive touch sensitivity tuned at hardware level. Large targets reduce need for precision. Stylus compatible. |
| Multi-User Sessions | Each citizen needs a clean slate; shared device must not leak session data | Hard 3-min inactivity auto-logout. Session clear on logout. No data cached in browser localStorage. |
| Screen Height / Reach | Tall service tiles at top of screen unreachable for short users or wheelchair users | Bottom-centric layout — primary CTAs always in lower 60% of screen. Height-adjustable stand (700–1200mm). |
| Limited Options Per Screen | Too many choices paralyze users, especially low-literacy or elderly | Max 6 service tiles per grid. Wizard-style step-by-step flows. Never more than 4 options in a decision. |

## 3.2 Kiosk-Specific UI Patterns

- ICON-DOMINANT LAYOUT: Service tiles show a large icon (120–180px) above a maximum 2-word label — usable without reading

- WIZARD FLOW: Every service follows a linear step-by-step wizard (1 action per screen) — no scrolling, no multi-field forms

- PERSISTENT NAVIGATION: Home | Back | Help | Logout buttons always visible in bottom nav bar — users never get lost

- VOICE-SYNCED TEXT: On-screen text is simultaneously read aloud in selected language — dual-channel communication

- LARGE NUMERIC KEYPAD: Custom on-screen keypad (keys 80×80px minimum) for OTP/mobile number entry

- COLOUR-CODED STATUS: Green = success/payment, Red = error/complaint, Orange = pending/warning — universal recognition

- CONFIRMATION SCREENS: Every payment/submission shows full summary before final action — prevents costly mistakes

- ANIMATED FEEDBACK: Tap animations, loading skeletons, and progress bars reassure users that the system is responding

SECTION 4 — Deployment & Practical Feasibility

# 4. Deployment & Practical Feasibility

## 4.1 Deployment Summary

| PARAMETER | SPECIFICATION |
| --- | --- |
| Target Deployment Model | HYBRID — On-Premise kiosk node + Cloud backend services |
| Cloud Platform | AWS India (Mumbai ap-south-1) + Azure Government Cloud (fallback) |
| On-Premise Component | Kiosk device runs React/Next.js app locally; transactions synced to cloud |
| Internet Dependency | MEDIUM — High-speed not required; 2 Mbps per kiosk sufficient |
| Offline Mode Support | YES — Full offline capability for status checks, bill viewing, form pre-fill |
| Connectivity Priority | 4G LTE Primary → Wi-Fi Secondary → Ethernet Fallback → Offline Mode |
| Deployment Locations | Gram Panchayat, Urban Local Body, Govt Office, Railway Station, Hospital, CSC |
| Rollout Model | Pilot (5 kiosks) → City (50 kiosks) → State (500+) → National fleet |
| Setup Time per Kiosk | < 4 hours — plug-and-play with pre-configured disk image |
| Remote Management | Centralized admin dashboard; OTA updates; remote reboot; health monitoring |

## 4.2 Infrastructure Requirements

| COMPONENT | SPECIFICATION | COST ESTIMATE (CAPEX) | NOTES |
| --- | --- | --- | --- |
| Kiosk Hardware | 32" PCAP touch, i5 mini-PC, 8GB RAM, 256GB SSD, thermal printer | ₹80,000–1,20,000 per unit | IP54 enclosure; 5-year lifespan |
| Connectivity | 4G SIM + Ethernet port; monthly data ~5 GB/kiosk | ₹500–800/month OPEX | Jio/BSNL government tariff |
| Cloud Backend (shared) | 2× AWS t3.medium (API), 1× RDS db.t3.small (DB), ElastiCache | ₹8,000–12,000/month for 50 kiosks | Scales linearly; shared across fleet |
| CDN & Storage | CloudFront + S3 (icons, fonts, receipts) | ₹1,000–2,000/month | Reduces kiosk bandwidth significantly |
| Solar Backup (optional) | 200W solar panel + 100Ah battery for off-grid sites | ₹15,000–25,000 one-time | Phase 3 addition for remote kiosks |
| Maintenance SLA | Annual maintenance contract with hardware vendor | ₹8,000–12,000/year per unit | Covers parts, on-site support |

## 4.3 Offline Mode — Detailed Capability

| FEATURE | OFFLINE BEHAVIOUR | SYNC BEHAVIOUR |
| --- | --- | --- |
| Bill Viewing | Last fetched bill shown from IndexedDB cache (72-hour TTL) | Refreshes automatically on reconnect |
| Complaint Filing | Form data saved locally; submitted to queue | Queue flushes to server within 30 seconds of reconnect |
| Authentication | OTP not possible offline; QR / cached token used if valid session | New logins resume normally on reconnect |
| Service Info / FAQs | Full service catalogue cached as Service Worker asset | Updated on app version update |
| Payments | BLOCKED in offline mode — financial transactions require real-time API | User informed clearly; receipt issued post-reconnect |
| Certificate Status | Last known status shown with 'Last Updated' timestamp visible | Live status fetched on reconnect |
| Offline Indicator | Persistent orange 'Offline Mode' banner shown on all screens | Banner disappears when connectivity restored |

SECTION 5 — Accessibility & Inclusion Details

# 5. Accessibility & Inclusion Details

SUVIDHA ONE is designed with 'Inclusion by Default' — every citizen, regardless of disability, literacy level, age, language, or digital experience, must be able to use the kiosk independently.

## 5.1 Accessibility Support Matrix

| USER GROUP | SUPPORT | IMPLEMENTATION DETAIL |
| --- | --- | --- |
| Visually Impaired | ✔ Full Support | TTS reads all on-screen text in selected language; all icons have ARIA labels; screen reader (NVDA/JAWS) compatible audio output; high-contrast mode (white-on-black + yellow accents); font size up to 150% of base |
| Hearing Impaired | ✔ Full Support | All audio guidance has on-screen text equivalent; visual confirmation animations replace audio-only cues; no audio-only error states; captions on any video content |
| Senior Citizens (60+) | ✔ Full Support | Senior Mode: simplified 3-tile home screen (Pay Bill / File Complaint / Get Certificate); extra-large fonts (150%); slow-paced voice guidance; longer timeout (6 minutes); confetti/success animation for reassurance |
| Low-Literacy Users | ✔ Full Support | Icon-first design usable without reading; pictorial service flows; voice reads every option aloud before action; Hindi numerals option; no jargon — plain language throughout |
| Wheelchair Users | ✔ Full Support | Height-adjustable kiosk stand (700–1200mm); all primary CTAs in bottom 60% of screen; no content requires reaching above 1200mm; seated-use tested in prototype |
| Non-Smartphone Users | ✔ Full Support | No personal device required; OTP delivered via SMS to basic phone; physical receipt always available; QR code on receipt scannable later for status check |
| Rural / First-time Users | ✔ Full Support | Guided tutorial on first use (skippable); help agent call button always visible; voice-explained each step before citizen must act; 'How to use this kiosk' demo loop on idle screen |
| Differently-abled (Motor) | ✔ Partial | Large touch targets (60×60mm min); no drag/swipe required — all tap-based; stylus compatible; Phase 2: switch-access support for users with limited motor control |

## 5.2 Regional Language Support

| LANGUAGE | SCRIPT | STATUS | VOICE (TTS) |
| --- | --- | --- | --- |
| Hindi | Devanagari | ✔ Live in Prototype | ✔ Google TTS — Hindi (India) |
| English | Latin | ✔ Live in Prototype | ✔ Google TTS — English (India) |
| Tamil | Tamil Script | 🔄 Sprint 6 (In Progress) | ✔ Google TTS — Tamil |
| Bengali | Bengali Script | 🔄 Sprint 6 (In Progress) | ✔ Google TTS — Bengali |
| Telugu | Telugu Script | 📅 Phase 2 Q3 2026 | ✔ Available via API |
| Kannada | Kannada Script | 📅 Phase 2 Q3 2026 | ✔ Available via API |
| Marathi | Devanagari | 📅 Phase 2 Q3 2026 | ✔ Available via API |
| Gujarati | Gujarati Script | 📅 Phase 2 Q4 2026 | ✔ Available via API |
| Odia | Odia Script | 📅 Phase 2 Q4 2026 | ✔ Available via API |
| Punjabi | Gurmukhi | 📅 Phase 3 | ✔ Available via API |

Font Implementation: Noto Sans Devanagari for Hindi/Marathi; Noto Sans Tamil/Bengali/Telugu etc. via Google Fonts CDN. All fonts subset to reduce load time. CDAC Gargi/Shruti as government-approved fallbacks.

## 5.3 UI Compliance Standards

| STANDARD | COMPLIANCE LEVEL | NOTES |
| --- | --- | --- |
| WCAG 2.1 | Level AA ✔ | Contrast ≥ 4.5:1; keyboard/voice navigation; ARIA labels on all interactive elements; no seizure-inducing animations |
| RPwD Act 2016 | Compliant ✔ | Rights of Persons with Disabilities Act — physical kiosk height adjustment + digital accessibility features |
| Digital India UI Guidelines | Aligned ✔ | National color scheme, government font recommendations (Noto/CDAC), branding guidelines followed |
| BIS IS 17802 | In Progress 🔄 | Indian Standard for accessible ICT — accessibility checklist being completed pre-submission |
| GIGW 3.0 | Aligned ✔ | Guidelines for Indian Government Websites — e-governance UI/UX standards applied to kiosk interface |
| ISO 9241 (Ergonomics) | Aligned ✔ | Touchscreen interaction ergonomics — target sizes, spacing, feedback latency all within ISO specifications |

SECTION 6 — Security Architecture & Design

# 6. Security Architecture & Design

Security Philosophy: SECURITY BY DESIGN — NOT AN AFTERTHOUGHT Security is embedded at every layer of SUVIDHA ONE from day one of architecture design. We follow a Zero-Trust model — no component trusts any other by default; every request is authenticated, authorized, encrypted, and logged. Citizen PII is never stored on kiosk hardware; all sensitive data flows through encrypted channels to government-grade secured backends.

## 6.1 Overall Security Architecture

| SECURITY LAYER | CONTROLS IMPLEMENTED | STANDARD / FRAMEWORK |
| --- | --- | --- |
| L1 — Physical Kiosk | Secure boot (UEFI + TPM 2.0); full-disk encryption (LUKS/BitLocker); tamper-evident seals; CCTV integration; USB ports disabled via BIOS; kiosk OS lockdown (no external access) | FIPS 140-2 (disk encryption); BIS hardware security standards |
| L2 — Transport | TLS 1.3 mandatory for all API calls; certificate pinning on kiosk app (prevents MITM); HSTS headers; no HTTP fallback; API calls via private VPC endpoints where possible | OWASP Top 10 A02; NIST SP 800-52 |
| L3 — Identity & Auth | JWT tokens (15-min expiry) + refresh rotation; Aadhaar OTP via certified AUA channel; no Aadhaar number stored anywhere; session token invalidated immediately on logout | UIDAI AUA/KUA Circular; OAuth 2.0 RFC 6749; IS 17428 |
| L4 — Data Encryption | AES-256-GCM at rest (PostgreSQL pgcrypto extension); field-level encryption for mobile number, transaction ID; tokenization for payment card data via PCI-DSS compliant gateway | DPDP Act 2023; IT Act 43A; PCI-DSS v4.0 |
| L5 — PII Protection | Aadhaar number never stored — UIDAI tokenization (VID) used; minimal data collection principle; explicit consent screen before any data collection; right-to-erasure implemented | DPDP Act 2023; UIDAI Data Protection Policy |
| L6 — Payment Security | No card/account data processed on kiosk; redirected to PCI-DSS Level 1 certified payment gateway (BBPS/NPCI); 3D Secure for card transactions; UPI VPA resolution via NPCI only | PCI-DSS v4.0; RBI Payment Aggregator Guidelines 2021 |
| L7 — API Security | Kong API Gateway: rate limiting (100 req/min/IP), JWT validation, request size limits, IP allowlisting for government APIs; WAF (AWS WAF) rules for OWASP Top 10 attacks | OWASP API Security Top 10; NIST SP 800-95 |
| L8 — Application Security | Input validation & sanitization at every field (server-side, not just client); SQL parameterized queries only (no ORM string interpolation); XSS/CSRF protection; Content Security Policy headers | OWASP Top 10 A03/A07; CWE-79/89 |
| L9 — Audit & Logging | Immutable audit trail for all transactions, auth events, admin actions — write-once append-only PostgreSQL partition; log forwarding to SIEM (ELK); 2-year retention | DPDP Act; CERT-In Directions 2022; CAG audit readiness |
| L10 — Vulnerability Management | Automated SAST (Snyk) on every git push; DAST (OWASP ZAP) monthly; dependency vulnerability scan (Dependabot); quarterly external penetration testing; CVE patching SLA: Critical ≤24h, High ≤7 days | CERT-In Guidelines; NCSC Cyber Essentials; ISO 27001 |

## 6.2 Security Integration: By Design vs Afterthought

Every architectural decision in SUVIDHA ONE was made with security as a first-class requirement:

| SECURITY BY DESIGN EVIDENCE | WHAT THIS PREVENTS |
| --- | --- |
| Aadhaar token (VID) used from Day 1 — Aadhaar number collection never designed in | Eliminates the largest PII breach risk from the start |
| Zero-Trust architecture — all inter-service calls require auth tokens | Prevents lateral movement if one service is compromised |
| Field-level encryption designed into DB schema, not added later | Data at rest is protected even if DB dump is exfiltrated |
| Session data never in localStorage — always server-side only | Prevents XSS-based session hijacking at kiosk |
| Payment redirected to BBPS/NPCI gateway — no card data touches our server | Eliminates entire PCI-DSS scope from our application |
| Immutable audit logs from Sprint 1 — not a release-time addition | Evidence trail available from day one; no log gaps |
| HTTPS-only, certificate pinning in kiosk app from first release | Man-in-the-middle attacks impossible from kiosk hardware |
| Rate limiting designed into API Gateway, not application code | DDoS/brute-force protection at infrastructure level |

## 6.3 Threat Modelling

YES — Formal threat modelling conducted using the STRIDE framework (Microsoft) and OWASP Threat Dragon tool.

| STRIDE THREAT | ATTACK SCENARIO IDENTIFIED | MITIGATION DESIGNED | RESIDUAL RISK |
| --- | --- | --- | --- |
| Spoofing | Attacker impersonates citizen using stolen OTP | TOTP + OTP hybrid; device fingerprinting; anomaly detection on auth location | LOW — multi-factor mitigates |
| Tampering | Attacker modifies in-transit API request to alter bill amount | Request signing (HMAC-SHA256) on all financial API calls; server-side amount validation | LOW — server always canonical |
| Repudiation | Citizen denies making payment; merchant disputes transaction | Immutable audit trail; BBPS generates independent transaction ID; SMS receipt to citizen | VERY LOW — dual-party trail |
| Info Disclosure | Aadhaar or mobile number leaked via browser cache or logs | No PII in URLs, logs, or localStorage; field-level DB encryption; cache-control headers | LOW — encryption mitigates |
| Denial of Service | Flood of kiosk requests overwhelms backend API | Kong rate limiting 100 req/min; AWS WAF DDoS protection; Circuit breaker (Resilience4j) | LOW — auto-scaled backend |
| Elevation of Priv | Kiosk user gains admin access via URL manipulation | Role-based access control (RBAC); kiosk runs with no admin token; locked OS; secure boot | VERY LOW — OS lockdown |
| Physical Tampering | Attacker installs keylogger or card skimmer on kiosk | Tamper-evident hardware seals; CCTV with AI anomaly detection; no card reader on kiosk | LOW — hardware controls |
| Supply Chain Attack | Malicious package in npm dependencies | Snyk SCA on every build; package pinning in package-lock.json; private npm registry proxy | MEDIUM — ongoing monitoring |

## 6.4 Regulatory Compliance

- DPDP Act 2023: Consent-first data collection; data minimization; breach notification ≤72 hours; right to erasure implemented

- UIDAI AUA/KUA Compliance: Licensed AUA integration; no raw Aadhaar storage; VID-based tokenization; demographic data handling per UIDAI circular

- IT Act 2000 (Sec 43A & 72A): Reasonable security practices; information privacy; cyber incident readiness plan in place

- RBI Payments Guidelines 2021: BBPS-integrated payments; settlement timelines; dispute resolution workflow designed

- CERT-In Directions 2022: Mandatory incident reporting ≤6 hours; log retention ≥180 days; server NTP time synchronization

- PCI-DSS v4.0: Payment fully offloaded to certified PSP; no card data on our infrastructure; scope minimized

SUVIDHA ONE — End of Additional Technical Documentation Team: The_Dark_Knight ¦ ID: 21 ¦ February 2026 GitHub: github.com/jadavmadhavkumar/SUVIDHA_ONE ¦ Drive: Demo Assets Folder "Suvidha Sabke Liye 🇮🇳"